Team UP+: Week7 newsletter

Things done this week:

* design document of the journey and made new set of pictures
* data flow chart and communication diagram using UML
* sent out the survey
* adjusted the survey and the database
* finished one of the algorithm and ran it with the data
* meet with the Client, Arnold Blinn, from Microsoft

This to do next week:

* prepare for 1/2 presentation, slides and talk
* pull things together with the actual result from the algorithm
* get more people taking the survey(translating it into Chinese, get it on Mechanical Turk)
* each part of the software should get up with a detailed version of the structure with UML

Challenge:

* 3 teammates will be out for LDI after Thursday, so the time is limited
* have no playtest yet, how to do play test, where and how

